Gen-AI DE

ROADMAP & BACKLOG

Comprehensive plan covering active development, backlogs,

convergence strategy, and new requirements across all AI agents.

Version 1.0   |   May 2026   |   Internal Use Only

# 1. Executive Summary

A snapshot of the AI Platform ecosystem — what we have, where it stands, and where we are headed.

The AI Platform comprises seven applications spanning customer-facing agents and internal infrastructure helpers. As of May 2026, the Incident Bot is the sole application in active development — undergoing a significant architectural shift in its context-building strategy. All other applications are in maintenance or enhancement mode, with structured backlogs in place.

The overarching goal for the near term is to:

- Deliver a production-grade, resilient Incident Bot with improved context via historic search, multi-agent orchestration, and LLM guardrails.

- Converge the Semantic Debugging Agent as a specialised knowledge-retrieval sub-agent within the Incident Bot's orchestration layer.

- Roll out AI Observability across all agents to track tool calls, hallucinations, and knowledge sources.

- Progress new requirements: Optimus Debugging Integration, Optimus Bot for Incident Management, and a Monitoring Bot / AI Command Centre.

# 2. Application Landscape

All seven applications, their category, current development status, and core purpose.

| Application | Category | Status | Purpose / Notes |
| --- | --- | --- | --- |
| Incident Bot | Customer Facing | Active Development | Incident management, context-aware resolution via ServiceNow |
| Semantic Debugging Tool | Customer Facing + Infra (Admin) | Maintenance / Enhancement | Debug across applications; planned convergence as sub-agent |
| Knowledge Bot | Customer Facing | Maintenance / Enhancement | SOP-driven knowledge retrieval and Q&A |
| SOP Uploader | Infra (Helper) | Maintenance / Enhancement | Rule-based upload and management of SOPs |
| SOP Compare | Customer Facing | Maintenance / Enhancement | AI based comparison of SOP documents |
| Optimus Agent | Customer Facing | Maintenance / Enhancement | Debugging integration with ServiceNow; future Incident Management |
| Semantic Search API | Infra (Helper) | Maintenance / Enhancement | Core vector search backbone; to be converged into Incident Bot flow |

## 2.1 Category Breakdown

Applications fall into two categories:

- Customer Facing: Incident Bot, Semantic Debugging Tool, Knowledge Bot, Optimus Agent — directly interacted with by end-users or operations teams.

- Infra (Helper): Semantic Search API, Semantic Debugging Tool (admin section), SOP Uploader — backbone services consumed internally by other agents.

The Semantic Debugging Tool appears in both categories: the end-user debugging interface is customer-facing, while its admin configuration and API layer serve as infrastructure.

# 3. Current Sprint — Incident Bot (29 April - 13 May 2026)

The Incident Bot was initially released but required a complete rework of its context-building strategy. The current sprint addresses this foundational rebuild.

| Current Sprint Deliverables |  |
| --- | --- |
| 1 | POC — Historic Search (TF-IDF) TF-IDF based search over 6 months of historical ticket data to surface similar past incidents and enrich context for the LLM. This replaces the earlier naive context strategy. |
| 2 | Multi-Agent Flow Introduction Introduction of a multi-agent orchestration pattern for cleaner separation of concerns: intent handling, knowledge retrieval, action execution, and response generation as distinct agent roles. |
| 3 | Resiliency — Pub/Sub Architecture One manager node + multiple worker nodes via a Pub/Sub (message queue) pattern. Ensures the bot remains responsive under load and survives individual worker failures (Outbox pattern dependency). |
| 4 | Intent Classification Classifying incoming ticket intents before routing to the appropriate sub-flow, reducing false resolutions and ensuring severity-appropriate handling. |

## 3.1 Background — Why the Rebuild?

The original release used a simpler, sop based direct context-injection approach. Post-release analysis revealed that the context quality was insufficient for complex incidents, continuously developing new enriched SOPs was slow and took away autonomy of the team — the team became dependent on PE to provide SOPs and queries for tools:

- Historic ticket similarity (TF-IDF / Vector DB)

- SOP and procedure knowledge retrieval

- Real-time system signals (ELK, DB queries)

- Multi-agent orchestration to coordinate all of the above

# 4. Next Sprint — Incident Bot Go-Live (13 May - 27 May 2026)

With the foundational architectural work complete in the current sprint, the next sprint targets production readiness and go-live of the Incident Bot with the new strategy.

| Next Sprint Deliverables |  |
| --- | --- |
| 1 | Store 3 Years of Backdated Data in Vector DB Ingest three years of historical incident data into the Vector DB to provide deep historical context for similarity search, significantly improving resolution accuracy for recurring issues. |
| 2 | Converge Semantic Search API Utilise and converge the existing Semantic Search API as the unified vector retrieval backbone for the Incident Bot — avoiding duplication and ensuring a single source of truth for similarity search. |
| 3 | LLM-Based Guardrails Implement guardrail layers around LLM responses to prevent hallucinations, off-topic responses, and unsafe resolutions. Critical for production deployment. |
| 4 | Add Tools — Giftwrapping APIs Integrate Giftwrapping APIs as direct tool calls or via MCP servers (feasibility to be confirmed). Enables the bot to take enriched action during resolution flows. |

## 4.1 Go-Live Readiness Criteria

- All current sprint items merged and tested.

- Vector DB populated with 3 years of historical data.

- Guardrails in place and validated on edge cases.

- Semantic Search API integration tested end-to-end.

- Resiliency tested under load (Pub/Sub worker failure scenarios).

- Jaeger tracing is active for all new flows.

# 5. Convergence Strategy — Incident Bot + Semantic Agent

The Incident Bot and the Semantic Debugging Agent are being architected to work together using a sub-agent pattern. This section describes the design, rationale, and division of responsibilities.

## 5.1 Pattern: Sub-Agent Architecture

The chosen pattern is the Sub-Agent (Specialist Delegation) pattern. The Incident Bot acts as the orchestrator, and the Semantic Agent operates as a specialised knowledge-gathering sub-agent that the Incident Bot delegates to on demand.

| Incident Bot (Orchestrator) | Semantic Agent (Sub-Agent / Knowledge Retriever) |
| --- | --- |
| Intent classification and routing | Confluence knowledge retrieval |
| Orchestration and resolution planning | Grafana metric lookups |
| Action execution: ELK queries, DB queries | Procedures DB / SOP retrieval |
| ServiceNow writes (ticket updates, resolutions) | Semantic similarity matching |
| Coordination across sub-agents | Pageindex-based SOP accuracy improvement |
| Final response generation to user | Returning structured knowledge payloads |

## 5.2 Rationale

- Clean division of responsibility — the Incident Bot does not need to know how knowledge is retrieved; it only consumes the result.

- Reusability — the Semantic Agent can serve other orchestrators in the future (e.g., the Optimus Agent or the Monitoring Bot).

- Testability — the knowledge retrieval layer can be tested independently of the orchestration logic.

- Scalability — the Semantic Agent can be scaled independently based on retrieval load.

## 5.3 Data Flow

Incident Bot receives a new incident from ServiceNow →

Classifies intent and determines knowledge requirements →

Delegates knowledge retrieval to the Semantic Agent (Confluence, Grafana, PG DB) →

Receives structured knowledge payload from Semantic Agent →

Combines with ELK / DB signals and historic ticket context →

Generates resolution plan and writes back to ServiceNow.

# 6. Post-Release Activities — Incident Bot

After go-live, these activities ensure the Incident Bot continuously improves through observability, user feedback, and data enrichment.

## 6.1 AI Observability

Standard infrastructure observability (Jaeger Tracing + Grafana Dashboards) is already in place for all applications. Post-release, AI-level observability needs to be added:

- Track every tool call made by the bot during a resolution flow.

- Log all knowledge sources fetched (SOP pages, Confluence articles, Grafana metrics).

- Record the final response generated, along with intermediate reasoning steps.

- Flag potential hallucinations (responses not grounded in any retrieved knowledge source).

- LangFuse integration recommended by QA — to be implemented across all agents for unified tool-call tracking.

## 6.2 User Feedback Collection

Feedback is critical for tuning the bot and identifying failure patterns:

- Mandatory feedback prompt after each resolved ticket interaction.

- In-Chat feedback widget (star rating + free text comment).

- Feedback analytics dashboard integrated into the Observability layer.

- Failed feedback outcomes to be analysed and incorporated into the test suite.

## 6.3 Data Enrichment — Continuous Ingestion

The Vector DB must grow continuously to remain effective:

- Resolved incidents must be automatically ingested into the Vector DB after human verification.

- Define an ingestion pipeline: ServiceNow Resolved → Enrichment → Embedding → Vector DB write.

- Set up a scheduled job for backfill and ongoing ingestion.

- Monitor data quality and embedding drift over time.

# 7. Backlog — Existing Requirements

## 7.1 Incident Bot Backlog

| Priority / Size | Item | Tag |
| --- | --- | --- |
| Big Ticket | Multiple Tenancy in SOP Agent — Support multiple tenants with isolated SOP contexts within the Incident Bot. | Multi-Tenant |
| P1 Bug | BOT needs to handle UCIC irregularities correctly. | Bug / Validation |
| Small Ticket | Add Observability — Infrastructure and AI-level observability dashboards for Incident Bot flows. | Observability |

## 7.2 Knowledge Bot & SOP Agent Backlog

| Priority / Size | Item | Tag |
| --- | --- | --- |
| Big Ticket | Multi-Agent configuration for improved response accuracy — align with the convergence strategy (Semantic Agent as sub-agent). | Architecture |
| Big Ticket | SOP agent accuracy to be increased — investigate leveraging pageindex for more precise SOP section retrieval. Check feasibility. | Accuracy |
| Small Ticket | In-Chat, Pop-up View for referred documents — Show SOP snippets inline without a download option. | UX |
| Small Ticket | Mandatory feedback collection after chat outcome — integrate with feedback analytics. Check feasibility. | Feedback |
| Small Ticket | Query-Level Segregation — Differentiate between internal documents and regulatory documents in retrieval and response. | Compliance |
| Small Ticket | Disable attachment feature in KB chat screen — prevent users from uploading attachments in the Knowledge Bot UI. | UX |
| Small Ticket | Fix Observability dashboard with accurate KB metrics — current dashboard shows stale or incorrect data. | Observability |
| Small Ticket | Add feedback analytics to Observability dashboard — visualise feedback trends and failure patterns. | Observability |
| Small Ticket | Failed Feedback Analysis — analyse failed feedback outcomes and incorporate into regression test suite. | Quality |

## 7.3 Semantic Debugging Agent Backlog

| Priority / Size | Item | Tag |
| --- | --- | --- |
| Big Ticket | Application Hopping — Enable the Semantic Debugging Agent to debug across all applications or any combination of applications in a single session. | Architecture |
| Small Ticket | Add support for integrations — Connect additional backend systems and data sources to expand debugging coverage. | Integrations |
| Big Ticket | Incident Bot - Semantic agent convergence into one | Architecture |

# 8. New Requirements

Newly identified requirements that are not yet in the backlog and require scoping, design, and prioritisation.

## 8.1 Optimus Debugging Integration

Integrate Optimus debugging capabilities directly with ServiceNow to streamline issue analysis and resolution. The goal is to surface Optimus's deep diagnostic output within the ServiceNow incident context, reducing the need for engineers to context-switch between tools.

- Discussion stage — feasibility and integration pattern to be confirmed.

- Potential approach: Optimus as a tool available to the Incident Bot orchestrator.

- Key question: direct API integration vs. MCP server pattern.

## 8.2 Monitoring Bot / AI Command Centre

Proposal to build a monitoring bot that functions as an AI Command Centre, proactively tracking system issues and alerts — rather than reactively responding to incidents after they are raised.

- Proactively monitors system health signals (metrics, logs, alert thresholds).

- Raises incidents autonomously or notifies on-call engineers before user impact.

- Could leverage Grafana + ELK as the signal layer, with the Semantic Agent for contextual enrichment.

- Scope, trigger conditions, and escalation logic to be defined.

# 9. Observability & Quality

Observability and quality measures that apply across all applications, not specific to any one agent.

## 9.1 Infrastructure Observability (In Place)

- Jaeger Tracing — distributed tracing in place for all applications, providing request-level visibility across agent hops.

- Grafana Dashboard — operational metrics and alerting dashboards deployed for all apps.

## 9.2 AI Observability (Planned — Post Incident Bot Go-Live)

- Tool call tracking — log every tool invoked by every agent during a conversation flow.

- Knowledge source logging — record which documents, SOPs, or data sources were retrieved.

- Hallucination detection — flag responses not grounded in retrieved knowledge.

- LangFuse integration — QA recommendation; provides a unified platform for LLM observability across all agents.

## 9.3 Quality & Testing

- Regression test suite to incorporate failed feedback outcomes from production.

- All agents to be covered by LangFuse integration for consistent tool-call visibility.

- Mandatory feedback collection post-interaction to feed into quality loops.

# 10. Roadmap Summary

A consolidated view of all workstreams and their current stage.

| Workstream | Key Deliverable(s) | Stage | Owner App(s) |
| --- | --- | --- | --- |
| Current Sprint | TF-IDF Historic Search, Multi-Agent Flow, Pub/Sub Resiliency, Intent Classification | In Progress | Incident Bot |
| Next Sprint | 3yr Data Ingestion, Semantic API Convergence, LLM Guardrails, Giftwrapping Tools | Planned | Incident Bot |
| Convergence | Semantic Agent as Sub-Agent of Incident Bot | Design | Incident Bot + Semantic Agent |
| Post-Release | AI Observability, Feedback Collection, Data Enrichment Pipeline | Planned | Incident Bot |
| Knowledge Bot Backlog | Multi-Agent Config, pageindex SOP accuracy, Query Segregation, Feedback Analytics | Backlog | Knowledge Bot / SOP Agent |
| Semantic Agent Backlog | Application Hopping, Integration Support | Backlog | Semantic Debugging Tool |
| New: Optimus Integration | Optimus Debugging + ServiceNow Integration | Scoping | Optimus Agent |
| New: Monitoring Bot | AI Command Centre — Proactive Monitoring | Proposal TBD | New App |
| Observability (All Apps) | Grafana AI Metrics, Hallucination Detection | Ongoing | All Agents |